Meeting Minutes 2/8

**Agenda:**

**1-Updated Timeline**

**2-Progress Report**

**3-Misc**

1-We fell behind schedule and gave and updated estimation for how long thing were going to take. Unfortunately we didn’t have the working prototype we estimated to have this week. Elaborated on more in misc.

2-We let the clients know how far we were in each aspect of the app. We got access to the raw data that we need for MTS and the UCSD shuttles, but have yet to parse it correctly and implement it in conjunction with the Google maps API. We have a working, navigable GUI.

3-The clients pointed out that it may take some time for us to get all the code working properly; and once we do, we’ll pretty much have completed all the design requirements, not leaving very much time for iteration. So we are going to do a run through of the working GUI in a video call next Monday (as there is no lab) so that we can get feedback on the layout and different pages of a working app, despite it having no actual back-end functionality.