**TimeLine**

**Week 5**

UI Design – feedback from clients

Update on UC Shuttle viability

**Week 6**

Working prototype for User Story 1

-Choose stop, get told when to leave

Working Google maps API

Finish User Story 6

-Limit map to only the county of San Diego

Finish User Story 9

-Design an Interface like “Uber”

**Week 7**

Ironing out User Story 1 implementation

**Week 8**

Working prototype for user story 2

**Week 9**

Full app final release